| CAMPBELL CHECKLIST SERIES |  |
| --- | --- |

Execution + Accountability Checklist

A practical control check for projects, implementations, and organizational priorities. Use it to strengthen scope, ownership, delivery discipline, risk management, and handoff.

| ORGANIZATION | OWNER | DATE |
| --- | --- | --- |

Easy Adoption Summary

| WHAT IT DOES | Turns a priority or project into a manageable execution system with clear outcomes, owners, decision rights, milestones, risks, measures, and handoff expectations. |
| --- | --- |
| WHO USES IT | Executive sponsor, project manager, initiative owner, workstream leads, and other people accountable for delivery. |
| WHEN TO USE IT | Use at project or initiative kickoff, then review monthly or at major milestones. For higher-risk work, review every 2-4 weeks. |
| HOW TO USE IT | Review each checkpoint with the delivery team. Check only what is documented and understood. Capture evidence, score the system, assign actions for gaps, and carry those actions into regular status meetings. |

| CAMPBELL CHECKLIST SERIES |  |
| --- | --- |

1. Outcomes + Scope

Make the work specific enough to manage.

|  | CHECKPOINT | NOTES / EVIDENCE |
| --- | --- | --- |
| □ | The objective and intended outcome are written in clear, measurable language. |  |
| □ | Deliverables and acceptance criteria are defined. |  |
| □ | In-scope and out-of-scope work are explicit. |  |
| □ | Success measures are understood by the people accountable for delivery. |  |

2. Ownership + Decisions

Create visible accountability and faster decision-making.

|  | CHECKPOINT | NOTES / EVIDENCE |
| --- | --- | --- |
| □ | One accountable owner is named for the initiative or workstream. |  |
| □ | Roles and responsibilities are clear across contributors and stakeholders. |  |
| □ | Approval and decision rights are defined before work begins. |  |
| □ | A stakeholder communication approach identifies who needs what information and when. |  |

| CAMPBELL CHECKLIST SERIES |  |
| --- | --- |

3. Plan + Cadence

Translate the objective into a manageable delivery system.

|  | CHECKPOINT | NOTES / EVIDENCE |
| --- | --- | --- |
| □ | Major tasks, dependencies, milestones, and target dates are documented. |  |
| □ | A regular status cadence is scheduled and focused on decisions, risks, and progress. |  |
| □ | Risks, issues, assumptions, and dependencies are actively tracked. |  |
| □ | Changes to scope, timeline, resources, or requirements are documented and approved. |  |

4. Performance + Handoff

Protect results beyond the immediate task list.

|  | CHECKPOINT | NOTES / EVIDENCE |
| --- | --- | --- |
| □ | Progress is measured against milestones and agreed performance indicators. |  |
| □ | Escalation triggers are clear when risks or delays threaten delivery. |  |
| □ | Decisions, deliverables, and key operating knowledge are documented in an approved location. |  |
| □ | Closeout includes ownership transfer, lessons learned, and a sustainment plan. |  |

Readiness / Health Signal

| 13-16 checked Execution system is strong | 9-12 checked Close the control gaps | 0-8 checked High execution risk |
| --- | --- | --- |

| CAMPBELL CHECKLIST SERIES |  |
| --- | --- |

Action Plan

What is the most important execution gap to close now?

________________________________________________________________________________

Next Actions

| ACTION / DECISION | OWNER | DUE DATE |
| --- | --- | --- |

Adoption tip: assign one owner to maintain this tool, store it with your operating or project documents, and revisit it on a predictable cadence.